**IBM z/OS, z/VM and z/TPF ESD – Project Support**

**Status Report**

**Period:** 12/02/2022 through 12/09/2022

| **Program Management** |
| --- |
| **Onboarding / Administrative – Clearance Status**  **Clearances / Access Requests:**  **Other:** |
|  |

|  |  |  |
| --- | --- | --- |
| **Program Risks** | | |
| **Risk** | **Status** | **Severity** |
| No risks to report currently. |  |  |

|  |
| --- |
| **Tasks & Activities** |
| **zOS** |
|  |
| **zTPF** |
|  |
| **zVM** |
| * **Transition activities** * **Knowledge Transfer** * **Assigned Tasks**    + MEF RHEL8 Cutovers – Over the weekend, there were two sets of MEF servers being cutover to RHEL8. Did the memory swap for the servers when they were ready.  |  | | --- | | * Change memory for L1PD2003 from 544G to 24G | | * Change memory for L1PD2002 from 24G to 544G | | * Change memory for L1PD2004 from 256G to 24G | | * Change memory for L1PD2001 from 24G to 256G |  * + Tom had sent an email on Friday about uploading the xdrlogs from the proxy servers to the case he opened with IBM. Checked with Rob Tompkins and he said he had just completed the task. I didn’t see anything on the case. He sent the file to me and I uploaded to the case. I see it as an attachment now.   + Still waiting on two DNS entries to be deleted. Still no response for the contacts on why these are still there. Opened another ticket to have them remove the DNS entries. Sent Crystal another email with status. The ticket was closed and a couple hours later, the DNS entry was finally gone. I deleted the user L1SC100L.   + Rewriting the SRVRVAL EXEC – I noticed I still had only my email in the exec to send the notifications. Updated to send to the team distribution list. Sent to all systems and replaced.   + Norval sent an email saying the storage for the server L1SC1003 has been defined. The old storage was deleted erroneously. Updated the L1SC1003 CONF and the LOADDEV FILE with the correct WWPN info. Sent an email to Norval to try his build.   + Had a session with Lee to discuss the changes from the weekend. I was unable to share my screen during the changes.   + Created a spreadsheet with the zPRO issues and status. Sent to Patti as she will be taking over the work.   + Chris said that I would be working with Tom on the GDPS issues he has been working on. Reviewed the cases he has opened.   + Updated the Velocity products on my sandbox system.   + FISMA Training     - Linux: Networking Fundamentals     - RHEL 7: Using Linux Shells     - RHEL 7:Using Grep     - RHEL 7:Installation * **Meetings**   + **Review Memory Swap –** During the weekend change, I was unable to share my screen with Lee while doing the memory swap. Had a session with him to show him what I had to do during the changes.   + **z/VM for Linux technical call** – Attended by all members of the z/VM team. Discuss any outstanding technical issues the team is working on.   + **EOps Patch Implementation Touch Point –** Weekly meeting to discuss the upcoming server patching schedule. Listening for anything to do with the GDPS Linux servers.   + **zVM Weekly Staff Meeting** – Attended by all members of the z/VM and team. Status on the various projects we are currently undertaking. |
|  |

| **Formal Deliverables** | | |
| --- | --- | --- |
| **Title/Description** | **Frequency** | **Status** |
| Project Status reports | Weekly | To Be Scheduled |
| Technical Status Report | Monthly | To Be Scheduled |
| Status Meetings | Weekly | To Be Scheduled |
| Task Summaries | As Needed | To Be Scheduled |
| Recommendations and Findings Summary | 1-time, End of Period of Performance | To Be Scheduled |

|  |  |  |
| --- | --- | --- |
| **Other Deliverables & Work Products** |  |  |
| **Title/Description** | **Frequency** | **Status** |
| TBD | TBD | TBD |

|  |  |
| --- | --- |
| **Planned Out of Office** |  |
|  | Jan 8-15  May 7-15 |